PowerCenter Migration Factory

Comprehensive Design, Architecture & Implementation Guide

Document Status: Living Reference Document Purpose: Management overview, engineering implementation guide, project tracking reference Scope: Full migration factory design + current build status + step-by-step execution plan

PART 1: EXECUTIVE OVERVIEW

1.1 Project Summary

This project migrates a large-scale PowerCenter on-premise ETL estate to a modern API-driven platform where pipeline definitions are expressed as declarative JSON artifacts, orchestrated by Apache Airflow, and executed as Apache Spark workloads on Kubernetes. The migration is not a lift-and-shift — it is a fundamental re-platforming of data processing logic from a proprietary, server-based ETL paradigm to a cloud-native, distributed processing architecture.

Given the volume and complexity of objects in the source estate, manual migration is not viable. This project builds a Migration Factory — an automated, AI-assisted toolchain that systematically converts PowerCenter objects into target-platform JSON artifacts at scale, with automated validation and deployment through the Control Plane API.

1.2 The Migration Challenge

| Dimension | Detail |
| --- | --- |
| Source | PowerCenter on-premise, multiple domains and repositories |
| Target | API-driven Control Plane → Airflow DAGs → Spark on Kubernetes |
| What must be converted | Connections, dataset definitions, workflow orchestration, transformation logic |
| Core difficulty | No direct equivalence between PC's proprietary object model and the target's declarative JSON + Spark paradigm |
| Scale challenge | Thousands of interdependent objects requiring consistent, repeatable conversion |
| Quality requirement | Converted pipelines must produce data-identical results to source pipelines |

1.3 Approach: The Migration Factory Model

Rather than converting objects one at a time manually, the project builds a factory — a software system that automates the conversion pipeline end-to-end. The factory:

- Reads PowerCenter metadata from exported XML and the SQLite lineage database already built

- Classifies and prioritizes objects by complexity and dependencies

- Generates the three required JSON artifact types (datastores, datasets, pipelines) for each object

- Validates generated artifacts against schema rules and the Control Plane API

- Deploys validated artifacts through the Control Plane API in dependency order

- Tracks every object's state and provides rollback capability

The factory is built using Copilot agent mode with Claude claude-opus-4-5, which handles complex transformation logic generation, expression language conversion, and intelligent edge-case resolution that pure rule-based systems cannot address.

1.4 Current Project Status

Copy

STAGE 0: INTELLIGENCE LAYER          ████████████████████  COMPLETE

├─ Mapping Analysis (ETL/ELT + Complexity Scoring)      ✅ Done

├─ WF Export Parser + SQLite Lineage DB                 ✅ Done

└─ Phase 1 Candidate Filtering                          ✅ Done

STAGE 1: GENERATION LAYER            ░░░░░░░░░░░░░░░░░░░░  NOT STARTED

├─ Extraction Query Layer (SQLite → Python objects)     🔲 To Build

├─ Datastore Generator                                  🔲 To Build

├─ Dataset Generator                                    🔲 To Build

└─ Pipeline JSON Generator + Expression Converter       🔲 To Build

STAGE 2: VALIDATION & DEPLOYMENT     ░░░░░░░░░░░░░░░░░░░░  NOT STARTED

├─ Schema Validation Framework                          🔲 To Build

├─ Control Plane API Client + Dry-Run                   🔲 To Build

├─ Deployment Orchestrator + State Manager              🔲 To Build

└─ Rollback Manager                                     🔲 To Build

STAGE 3: PHASE 1 PILOT               ░░░░░░░░░░░░░░░░░░░░  NOT STARTED

STAGE 4: PHASE 1 PRODUCTION          ░░░░░░░░░░░░░░░░░░░░  NOT STARTED

STAGE 5: PHASE 2 (MEDIUM COMPLEXITY) ░░░░░░░░░░░░░░░░░░░░  NOT STARTED

STAGE 6: PHASE 3 (COMPLEX)           ░░░░░░░░░░░░░░░░░░░░  NOT STARTED

1.5 Expected Outcomes

| Outcome | Target |
| --- | --- |
| Automation rate — Phase 1 (simple) | ≥ 98% fully automated |
| Automation rate — Phase 2 (medium) | ≥ 90% automated, 10% human-assisted |
| Automation rate — Phase 3 (complex) | ≥ 75% automated, 25% human-assisted or manual |
| Data reconciliation accuracy | 100% row count match, ≥ 99.9% column-level accuracy |
| Deployment reversibility | 100% rollback capability at any stage |
| Audit trail coverage | 100% — every object's conversion and deployment logged |

PART 2: ARCHITECTURE

2.1 Source Architecture — PowerCenter On-Premise

Copy

┌─────────────────────────────────────────────────────────────┐

│                  PowerCenter Domain                          │

│                                                             │

│  ┌─────────────────┐    ┌──────────────────────────────┐   │

│  │ Repository       │    │  Integration Service         │   │

│  │                  │    │                              │   │

│  │  Folders         │    │  Executes:                   │   │

│  │  ├─ Connections  │    │  ├─ Workflows                │   │

│  │  ├─ Mappings     │───▶│  │    ├─ Sessions            │   │

│  │  ├─ Mapplets     │    │  │    ├─ Command Tasks        │   │

│  │  ├─ Workflows    │    │  │    ├─ Decision Tasks       │   │

│  │  ├─ Sessions     │    │  │    └─ Event Tasks          │   │

│  │  └─ Worklets     │    │  └─ Mappings                 │   │

│  └─────────────────┘    └──────────────────────────────┘   │

│                                                             │

│  Runtime Dependencies:                                      │

│  ├─ Parameter Files ($param, $$param)                       │

│  ├─ Connection Objects (Oracle, SQL Server, Flat File...)   │

│  └─ External Systems (DBs, File Systems, FTP, Apps)        │

└─────────────────────────────────────────────────────────────┘

Key PowerCenter Object Types That Must Be Migrated:

| Object Type | Description | Target Equivalent |
| --- | --- | --- |
| Connection | Runtime DB/File/App connections | Datastore JSON |
| Source Definition | Source table/file schema | Dataset JSON (source) |
| Target Definition | Target table/file schema | Dataset JSON (target) |
| Mapping | Transformation logic | Spark job code embedded in pipeline |
| Session | Runtime instance of a mapping | Spark job task in pipeline JSON |
| Workflow | Orchestration of sessions/tasks | Pipeline JSON → Airflow DAG |
| Worklet | Reusable workflow unit | Sub-pipeline / TaskGroup |
| Parameter File | Runtime parameter values | Pipeline parameters block |

2.2 Target Architecture

Copy

┌──────────────────────────────────────────────────────────────┐

│                    Control Plane API                          │

│                                                              │

│  Accepts three declarative JSON artifact types:              │

│  ┌─────────────┐  ┌─────────────┐  ┌──────────────────┐    │

│  │ Datastore   │  │  Dataset    │  │    Pipeline      │    │

│  │   JSON      │  │   JSON      │  │     JSON         │    │

│  │             │  │             │  │                  │    │

│  │ Connection  │  │ Schema +    │  │ Task graph +     │    │

│  │ definition  │  │ Datastore   │  │ Scheduling +     │    │

│  │             │  │ reference   │  │ Parameters       │    │

│  └─────────────┘  └─────────────┘  └──────────────────┘    │

│          │               │                  │               │

│          └───────────────┴──────────────────┘               │

│                          │                                   │

│                          ▼ Auto-generates                    │

│              ┌───────────────────────┐                      │

│              │   Apache Airflow DAG  │                      │

│              │                      │                       │

│              │  task1 ──▶ task2      │                      │

│              │     └────▶ task3      │                      │

│              └───────────┬───────────┘                      │

│                          │ Submits                          │

│                          ▼                                   │

│         ┌────────────────────────────────┐                  │

│         │  Spark Workload on Kubernetes  │                  │

│         │  - Distributed data processing │                  │

│         │  - Source → Transform → Target │                  │

│         └────────────────────────────────┘                  │

└──────────────────────────────────────────────────────────────┘

2.3 Source-to-Target Object Mapping Reference

| PowerCenter Object | Target JSON Type | Generation Approach | Automation Level |
| --- | --- | --- | --- |
| Connection (Oracle) | Datastore JSON | Rule-based template | 100% automated |
| Connection (Flat File) | Datastore JSON | Rule-based template | 100% automated |
| Connection (SQL Server) | Datastore JSON | Rule-based template | 100% automated |
| Connection (other) | Datastore JSON | Rule-based + flag | 90% automated |
| Source/Target Definition | Dataset JSON | Schema extraction | 100% automated |
| Workflow (simple, ELT) | Pipeline JSON | Template-based | 100% automated |
| Workflow (simple, ETL) | Pipeline JSON | Template + expr rules | 95% automated |
| Workflow (medium) | Pipeline JSON | Claude-assisted | 85% automated |
| Workflow (complex) | Pipeline JSON | Claude + human review | 70% automated |
| Java Transformation | — | Manual engineering | Manual |
| Expression (standard) | Spark SQL | Deterministic rules | 100% automated |
| Expression (complex) | Spark SQL/UDF | Claude-generated | 85% automated |
| Parameter Files | Pipeline parameters | Rule-based | 95% automated |
| Worklets | TaskGroup reference | Claude-assisted | 80% automated |
| Pre/Post session cmds | Command tasks | Direct mapping | 100% automated |

PART 3: MIGRATION FACTORY — FULL ARCHITECTURE

3.1 Factory Architecture Overview

The Migration Factory is structured as six layers, each with a distinct responsibility. Layers 1 is complete. Layers 2–6 are to be built.

Copy

╔══════════════════════════════════════════════════════════════════╗

║              POWERCENTER MIGRATION FACTORY                       ║

╠══════════════════════════════════════════════════════════════════╣

║                                                                  ║

║  ┌────────────────────────────────────────────┐                  ║

║  │  LAYER 1: INTELLIGENCE  ✅ BUILT            │  INPUT LAYER    ║

║  │                                            │                  ║

║  │  ┌─────────────────┐  ┌─────────────────┐  │                  ║

║  │  │ Mapping Analyzer│  │ WF Export Parser│  │                  ║

║  │  │                 │  │ + SQLite Lineage │  │                  ║

║  │  │ - ETL/ELT class.│  │ DB              │  │                  ║

║  │  │ - Complexity    │  │                 │  │                  ║

║  │  │   scoring       │  │ - Tables/Views  │  │                  ║

║  │  │ - Phase 1 filter│  │ - Lineage graph │  │                  ║

║  │  └─────────────────┘  └─────────────────┘  │                  ║

║  └────────────────┬───────────────────────────┘                  ║

║                   │                                              ║

║  ┌────────────────▼───────────────────────────┐                  ║

║  │  LAYER 2: EXTRACTION  🔲 TO BUILD           │  BRIDGE LAYER   ║

║  │                                            │                  ║

║  │  - Phase 1 extraction query layer          │                  ║

║  │  - Structured Python object builder        │                  ║

║  │  - Gap detection (missing fields)          │                  ║

║  │  - XML supplementary parser (if gaps)      │                  ║

║  └────────────────┬───────────────────────────┘                  ║

║                   │                                              ║

║  ┌────────────────▼───────────────────────────┐                  ║

║  │  LAYER 3: GENERATION  🔲 TO BUILD           │  CORE LAYER     ║

║  │                                            │                  ║

║  │  ┌──────────┐ ┌──────────┐ ┌───────────┐  │                  ║

║  │  │Datastore │ │ Dataset  │ │ Pipeline  │  │                  ║

║  │  │Generator │ │Generator │ │ Generator │  │                  ║

║  │  └──────────┘ └──────────┘ └─────┬─────┘  │                  ║

║  │                                  │         │                  ║

║  │                         ┌────────▼──────┐  │                  ║

║  │                         │   Expression  │  │                  ║

║  │                         │   Converter   │  │                  ║

║  │                         │ (Rules+Claude)│  │                  ║

║  │                         └───────────────┘  │                  ║

║  └────────────────┬───────────────────────────┘                  ║

║                   │                                              ║

║  ┌────────────────▼───────────────────────────┐                  ║

║  │  LAYER 4: VALIDATION  🔲 TO BUILD           │  QUALITY LAYER  ║

║  │                                            │                  ║

║  │  Schema Check → Referential Check →        │                  ║

║  │  API Dry-Run → Semantic Review             │                  ║

║  └────────────────┬───────────────────────────┘                  ║

║                   │                                              ║

║  ┌────────────────▼───────────────────────────┐                  ║

║  │  LAYER 5: DEPLOYMENT  🔲 TO BUILD           │  OUTPUT LAYER   ║

║  │                                            │                  ║

║  │  Control Plane API Client → Deployer →     │                  ║

║  │  State Manager → Rollback Manager          │                  ║

║  └────────────────┬───────────────────────────┘                  ║

║                   │                                              ║

║  ┌────────────────▼───────────────────────────┐                  ║

║  │  LAYER 6: ORCHESTRATION & REPORTING        │  CONTROL LAYER  ║

║  │                      (Built incrementally) │                  ║

║  │  CLI → State Store → Dashboard → Reports   │                  ║

║  └────────────────────────────────────────────┘                  ║

╚══════════════════════════════════════════════════════════════════╝

3.2 Complete Project File Structure

This is the canonical directory structure for the entire migration factory. Existing built components slot into src/intelligence/. Everything else is to be built.

Copy

powercenter_migration_factory/

│

├── README.md                          # Project overview

├── ARCHITECTURE.md                    # This document (technical version)

├── CONTEXT.md                         # Copilot session context file (updated each session)

├── requirements.txt                   # Python dependencies

├── docker-compose.yml                 # Local dev environment

│

├── config/

│   ├── settings.yaml                  # Global tool settings

│   ├── connection_type_mapping.yaml   # PC connection type → target type rules

│   ├── expression_rules.yaml          # PC expression → Spark SQL rules

│   ├── complexity_scoring.yaml        # Scoring weights (matches existing analysis)

│   ├── type_mapping.yaml              # PC data types → Spark types

│   └── path_remapping.yaml            # PC file paths → target file paths

│

├── data/                              # INPUT DATA (READ ONLY)

│   ├── lineage.db                     # ✅ BUILT — SQLite lineage database

│   ├── mapping_analysis/              # ✅ BUILT — ETL/ELT classification reports

│   │   ├── etl_elt_classification.csv

│   │   └── complexity_scores.csv

│   └── phase1_candidates/             # ✅ BUILT — Filtered Phase 1 list

│       └── phase1_workflows.csv

│

├── src/

│   │

│   ├── intelligence/                  # ✅ BUILT — Integrate existing code here

│   │   ├── __init__.py

│   │   ├── mapping_analyzer/          # Existing mapping analysis code

│   │   └── wf_parser/                 # Existing WF export parser code

│   │

│   ├── extraction/                    # 🔲 STAGE 1 — Bridge to existing data

│   │   ├── __init__.py

│   │   ├── models.py                  # Python dataclasses (data contracts)

│   │   ├── phase1_extractor.py        # SQLite queries → Python objects

│   │   ├── gap_detector.py            # Identifies missing fields

│   │   └── xml_gap_filler.py         # Re-parses XML for missing data

│   │

│   ├── generators/                    # 🔲 STAGE 1 — Artifact generation

│   │   ├── __init__.py

│   │   ├── datastore_generator.py     # → datastore JSON

│   │   ├── dataset_generator.py       # → dataset JSON

│   │   ├── expression_converter.py    # PC expr → Spark SQL

│   │   ├── expression_rules.py        # Deterministic conversion rules

│   │   ├── pipeline_generator.py      # → pipeline JSON

│   │   ├── sql_normalizer.py          # Oracle SQL → Spark SQL

│   │   └── templates/                 # Jinja2 JSON templates

│   │       ├── datastore_oracle.j2

│   │       ├── datastore_flatfile.j2

│   │       ├── dataset_jdbc.j2

│   │       ├── dataset_file.j2

│   │       ├── pipeline_elt_simple.j2

│   │       ├── pipeline_etl_simple.j2

│   │       └── pipeline_with_commands.j2

│   │

│   ├── ai/                            # 🔲 STAGE 1 — Claude integration

│   │   ├── __init__.py

│   │   ├── claude_client.py           # Anthropic API client

│   │   ├── prompt_builder.py          # Structured prompt construction

│   │   └── prompts/                   # Prompt templates

│   │       ├── expression_conversion.txt

│   │       ├── mapping_conversion.txt

│   │       └── semantic_review.txt

│   │

│   ├── validation/                    # 🔲 STAGE 2 — Quality gates

│   │   ├── __init__.py

│   │   ├── schema_validator.py        # jsonschema validation

│   │   ├── referential_validator.py   # Cross-artifact reference checks

│   │   └── api_validator.py           # Control Plane dry-run

│   │

│   ├── deployment/                    # 🔲 STAGE 2 — Target deployment

│   │   ├── __init__.py

│   │   ├── api_client.py              # Control Plane REST client

│   │   ├── deployer.py                # Wave deployment orchestrator

│   │   └── rollback_manager.py        # Rollback execution

│   │

│   └── state/                         # 🔲 STAGE 2 — Tracking & audit

│       ├── __init__.py

│       ├── models.py                  # SQLAlchemy ORM models

│       ├── state_store.py             # State CRUD + query operations

│       └── audit_logger.py           # Structured audit trail

│

├── cli/                               # 🔲 STAGE 2 — Command-line interface

│   ├── __init__.py

│   └── commands/

│       ├── extract.py

│       ├── generate.py

│       ├── validate.py

│       ├── deploy.py

│       ├── rollback.py

│       └── report.py

│

├── schemas/                           # Target JSON schemas (from Control Plane team)

│   ├── datastore_schema.json

│   ├── dataset_schema.json

│   └── pipeline_schema.json

│

├── artifacts/                         # 🔲 GENERATED OUTPUT (git-ignored)

│   ├── datastores/

│   ├── datasets/

│   └── pipelines/

│

├── tests/

│   ├── unit/

│   ├── integration/

│   ├── pilot/                         # Pilot test cases (10 WFs)

│   └── reconciliation/

│

└── reports/                           # 🔲 GENERATED REPORTS

├── wave_reports/

├── reconciliation/

└── deployment_manifests/

PART 4: WHAT HAS BEEN BUILT — CURRENT STATE (STAGE 0)

4.1 Process 1: Mapping-Level Analysis

What it does: Analyzes every PowerCenter mapping and produces:

- ETL/ELT classification — Determines whether each mapping performs its logic inside the ETL engine (ETL) or delegates it to the source/target database (ELT). This drives which pipeline generation template is used

- Complexity scoring — Scores each mapping using a transformation-type-based scoring model, resulting in a complexity tier (Simple / Medium / Complex / Manual)

Where this feeds into the factory:

Copy

Mapping Analysis Reports

│

├──▶ ETL/ELT Classification ──▶ Pipeline Generator (template selection)

│                                  ELT → SQL pushdown template

│                                  ETL → Spark transformation template

│

└──▶ Complexity Score ──────▶ Wave Planner (tier + wave assignment)

Simple  → Phase 1 / Wave 2-4

Medium  → Phase 2 / Wave 5-8

Complex → Phase 3 / Wave 9-12

Manual  → Manual Engineering Track

Output files: mapping_analysis/etl_elt_classification.csv, mapping_analysis/complexity_scores.csv

4.2 Process 2: WF Export Parser + SQLite Lineage DB

What it does: Parses PowerCenter workflow XML exports and builds a structured relational data model in SQLite capturing:

- Workflow structure (tasks, links, sessions, schedules)

- Session-to-mapping relationships

- Source and target object references with connection references

- Column-level lineage (source port → transformations → target port)

- Parameter references

- Pre/post session commands

Where this feeds into the factory:

Copy

SQLite Lineage DB (lineage.db)

│

├──▶ Phase 1 Extractor ─────▶ Phase1WorkflowRecord objects

│    (queries the DB)           Input to all three generators

│

├──▶ Dependency Resolver ───▶ Wave Planner

│    (connection references,    Deployment ordering

│     cross-WF dependencies)

│

└──▶ Referential Validator ─▶ Validation Layer

(artifact cross-refs)     Confirms all references resolve

4.3 Phase 1 Candidate Filtering

What it does: Applies the following filters to produce the Phase 1 migration scope:

| Filter Criterion | Rule |
| --- | --- |
| Mapping count | Workflows with exactly 1 mapping |
| Source count | Workflows with exactly 1 source |
| Target count | Workflows with exactly 1 target |
| Source/Target type | Oracle databases or Flat File only |
| Complexity classification | Simple tier only (from complexity scoring) |

Output: phase1_candidates/phase1_workflows.csv — the definitive Phase 1 migration scope

Why this scoping is correct:

- Single mapping eliminates orchestration complexity

- Single source/target eliminates join-at-extraction patterns

- Oracle + Flat File only limits datastore generator to two well-defined templates

- Simple complexity ensures transformation logic is within deterministic rule coverage

PART 5: HOW EXISTING WORK INTEGRATES INTO THE FACTORY

5.1 Integration Architecture

Copy

┌────────────────────────────────────────────────────────────────┐

│                    EXISTING ASSETS                             │

│                                                                │

│  lineage.db           etl_elt_classification.csv              │

│  (SQLite)             complexity_scores.csv                   │

│                       phase1_workflows.csv                    │

└──────────┬─────────────────────┬──────────────────────────────┘

│                     │

▼                     ▼

┌──────────────────┐   ┌─────────────────────────────────────┐

│  Phase 1         │   │  Configuration Files                 │

│  Extractor       │   │                                      │

│                  │   │  complexity_scoring.yaml             │

│  SQL queries     │   │  (weights aligned with existing      │

│  against         │   │   scoring model)                     │

│  lineage.db      │   │                                      │

│                  │   │  Ensures factory uses same           │

│  + joins with    │   │  classification logic as analysis    │

│  CSV data        │   └─────────────────────────────────────┘

└──────────┬───────┘

│

▼

┌──────────────────────────────────────────────────────────────┐

│              Phase1WorkflowRecord                            │

│              (Unified data contract for generators)          │

│                                                              │

│  workflow_name, folder, repository                           │

│  etl_elt_classification  ◀── from etl_elt_classification.csv │

│  complexity_score        ◀── from complexity_scores.csv      │

│  source (connection, table/file, SQL, schema)  ◀── lineage.db│

│  target (connection, table/file, schema)        ◀── lineage.db│

│  transformations (expressions, filters)         ◀── lineage.db│

│                                              (or XML gap fill)│

│  session_parameters, schedule                  ◀── lineage.db│

└──────────────────────────────────────────────────────────────┘

│

├──────────────────────┬──────────────────────────┐

▼                      ▼                          ▼

Datastore Generator    Dataset Generator         Pipeline Generator

(reads connection       (reads source/target      (reads full record,

info from record)       schema from record)       selects template

based on ELT/ETL

classification)

5.2 The Critical Integration Question: SQLite Data Completeness

The extractor will confirm which fields are and aren't present in the SQLite DB. The most likely gaps for generation purposes are:

| Field Needed | Likely in SQLite? | Impact if Missing |
| --- | --- | --- |
| Connection name + type | ✅ Yes | None |
| Source table/file name | ✅ Yes | None |
| Target table/file name | ✅ Yes | None |
| Source column names | ✅ Probably | Need XML gap fill |
| Source column types | ⚠️ Possibly | Need XML gap fill |
| Target column names/types | ⚠️ Possibly | Need XML gap fill |
| Source qualifier SQL override | ⚠️ Unknown | Need XML gap fill |
| Expression text | ⚠️ Possibly | Need XML gap fill |
| Filter condition text | ⚠️ Possibly | Need XML gap fill |
| Schedule definition | ✅ Probably | None |
| Pre/post session commands | ⚠️ Unknown | Need XML gap fill |

The XML gap filler is a targeted supplementary parser. It does NOT re-parse all workflow exports — it accepts a list of specific objects and specific fields that need resolution, parses only the relevant XML sections, and returns the missing values. This keeps it fast and scoped.

PART 6: MIGRATION PHASES AND WAVE STRATEGY

6.1 Phase Structure

Copy

Phase 0  ─── COMPLETE ─────────────────────────────────────────

Intelligence Layer (mapping analysis + SQLite lineage)

Phase 1  ─── STARTING NOW ─────────────────────────────────────

Scope: Simple WFs, 1 mapping, 1 source, 1 target, Oracle/FF

Factory: Build Stages 1+2, run pilot, then scale

Timeline: ~6-8 weeks to full Phase 1 deployment

Phase 2  ─── AFTER PHASE 1 SUCCESS ────────────────────────────

Scope: Medium complexity WFs (multi-session, worklets, params)

Factory: Extend generators for medium patterns + Claude

Timeline: ~8-10 weeks

Phase 3  ─── FINAL ────────────────────────────────────────────

Scope: Complex WFs + Manual engineering track

Factory: Full Claude-powered conversion + human review queue

Timeline: ~10-16 weeks

Total estimated migration duration: 6-9 months depending on estate size

6.2 Wave Structure Within Each Phase

Within each phase, objects are deployed in this strict order to respect dependencies:

Copy

Wave 0: Datastores (all unique connections used in this phase)

↓    Cannot proceed until 100% of datastores are DEPLOYED

Wave 1: Source Datasets + Target Datasets

↓    Cannot proceed until 100% of datasets are DEPLOYED

Wave 2: Simple Pipeline Batch 1 (30-50 objects, lowest complexity first)

↓    Review reconciliation results → Go/No-Go

Wave 3: Simple Pipeline Batch 2

↓    Review → Go/No-Go

Wave N: Continue until all phase objects are DEPLOYED

6.3 Migration State Machine (Per Object)

Every object tracked in the factory moves through this state sequence:

Copy

DISCOVERED → ANALYZED → EXTRACTED → CONVERTED → VALIDATED → DEPLOYED

│            │           │           │            │          │

└─────────── └─────────  └─────────  └─── FAILED  └─────────┘

(human review

or retry)

Additional states:

MANUAL_REVIEW    — Escalated for human intervention

ROLLED_BACK      — Successfully reversed after deployment

SKIPPED          — Excluded from migration (out of scope)

PART 7: IMPLEMENTATION ROADMAP

7.1 Stage 1: Build the Generation Layer (Weeks 1–4)

Goal: A working generator that produces valid datastore, dataset, and pipeline JSON from the SQLite lineage DB for Phase 1 candidates.

Week 1: Foundation — Data Contracts + Extraction Layer

Deliverables:

- Project repository structure created

- Existing intelligence code integrated into src/intelligence/

- CONTEXT.md file written for Copilot sessions

- SQLite schema audit completed

- Data contract models defined (src/extraction/models.py)

- Phase 1 extraction queries written and tested (src/extraction/phase1_extractor.py)

- Gap detection implemented (src/extraction/gap_detector.py)

- XML gap filler implemented if needed (src/extraction/xml_gap_filler.py)

Success criterion: Running python -m extraction.phase1_extractor produces a complete Phase1WorkflowRecord for every Phase 1 candidate with no missing required fields.

Week 2: Datastore + Dataset Generators

Deliverables:

- Oracle datastore generator (template-based)

- Flat File datastore generator (template-based)

- Source dataset generator (JDBC + file)

- Target dataset generator (JDBC + file)

- SQL normalizer (Oracle SQL → Spark SQL dialect)

- Data type mapping (PC types → Spark types)

- Credential manifest generator (list of all secrets to provision)

Success criterion: For 20 randomly selected Phase 1 WFs, datastore and dataset JSONs are generated with zero schema validation errors. All credential values replaced with secret references.

Week 3: Expression Converter + Pipeline Generator

Deliverables:

- Deterministic expression rule engine (40+ function mappings)

- Expression converter with unsupported-function flagging

- Pipeline generator with all three templates (ELT, ETL-simple, with-commands)

- Template selection logic (driven by ETL/ELT classification from existing analysis)

- Claude client for residual expression conversion

Success criterion: For the same 20 WFs, pipeline JSONs are generated. ELT-classified WFs use the SQL-pushdown template. ETL-classified WFs use the transformation template with correctly converted Spark expressions.

Week 4: Configuration + Refinement

Deliverables:

- connection_type_mapping.yaml — all PC connection types to target types

- expression_rules.yaml — all deterministic rules documented

- type_mapping.yaml — all PC-to-Spark type mappings

- path_remapping.yaml — file path translations

- Generator refinement from Week 2-3 testing

- Unit tests for all converters

Success criterion: 95%+ of Phase 1 candidates generate all three artifact types without errors (remaining flagged for review).

7.2 Stage 2: Build the Validation & Deployment Layer (Weeks 5–6)

Week 5: Validation Framework

Deliverables:

- Target JSON schemas acquired from Control Plane team and placed in schemas/

- Schema validator (jsonschema library)

- Referential integrity validator (all datastore/dataset references resolve)

- Control Plane API client with dry-run support

- State store (SQLite for development, PostgreSQL for production)

- Audit logger

Success criterion: All three validation layers pass for 95%+ of Phase 1 generated artifacts. Any failures produce actionable error messages pointing to the specific field and issue.

Week 6: Deployment Engine + CLI

Deliverables:

- Control Plane API client (create, update, delete operations)

- Deployment orchestrator (ordered: datastores → datasets → pipelines)

- Rollback manager

- CLI commands: extract, generate, validate, deploy, rollback, report

- Wave summary report generator

- Progress dashboard (terminal)

Success criterion: End-to-end CLI run (extract → generate → validate → deploy) completes successfully for a 5-object test set against pre-production Control Plane. Rollback successfully removes all deployed artifacts.

7.3 Stage 3: Phase 1 Pilot (Week 7)

Goal: Validate the entire factory end-to-end on 10 carefully selected Phase 1 WFs before scaling.

Pilot object selection (10 WFs):

- 3 ELT-classified, Oracle → Oracle

- 2 ETL-classified, Oracle → Oracle (simple expressions only)

- 2 Oracle → Flat File

- 2 Flat File → Oracle

- 1 WF with pre/post session commands

Pilot definition of done (per object):

| Check | Pass Criterion |
| --- | --- |
| Artifact generation | All 3 JSONs generated, zero errors |
| Schema validation | 100% pass |
| API dry-run | 100% pass |
| Pre-prod deployment | Successful, pipeline visible in Airflow |
| Smoke test execution | Pipeline runs to completion without error |
| Row count reconciliation | Source count = target count (100% match) |
| Sample data spot-check | 20 random rows verified column-by-column |

Do not proceed to Stage 4 if any of these fail systematically. Fix the root cause in the generator and re-run the pilot.

7.4 Stage 4: Phase 1 Production Scale (Weeks 8–10)

Goal: Migrate all Phase 1 candidates through the factory and into production.

Week 8: Wave 0 (all datastores) + Wave 1 (all datasets) → deployed to production Week 9: Pipeline waves — process in batches of 30-50, reviewing reconciliation results between batches Week 10: Handle residuals — any objects that failed generation or validation, fix and re-process; complete reconciliation for all pipelines

Go/No-Go for Phase 2: ≥ 95% of Phase 1 objects are DEPLOYED with reconciliation passing. Remaining objects have documented resolution paths.

7.5 Stage 5: Phase 2 — Medium Complexity (Weeks 11–20)

New capabilities to build on top of the Phase 1 factory:

| Addition | Description | Week |
| --- | --- | --- |
| Multi-session workflow converter | Multiple sessions per workflow → multiple tasks with dependencies | 11 |
| Worklet converter | Worklet → TaskGroup / sub-pipeline reference | 12 |
| Parameter file processor | $$params resolved from parameter files → pipeline params block | 13 |
| Connected lookup converter | Lookup transformation → broadcast join | 13 |
| Claude integration for full mapping conversion | Complex mapping → PySpark code generation | 14 |
| Human review queue interface | Web UI or structured spreadsheet for human sign-off | 15 |
| Extended expression converter | Unconnected lookups, REG_EXTRACT, IS_DATE | 14 |
| Link condition converter | PC link conditions → Airflow trigger rules | 12 |

Timeline: 4 weeks build, 6 weeks execute

7.6 Stage 6: Phase 3 — Complex + Manual Track (Weeks 21–36)

New capabilities:

| Addition | Description |
| --- | --- |
| Full workflow graph converter | Complex conditional branching, decision tasks, event tasks |
| Update strategy converter | DD_INSERT/UPDATE/DELETE → Delta Lake merge or JDBC upsert |
| Stored procedure handler | JDBC-based SP call generation |
| Pre/post session command orchestration | BashOperator task insertion |
| Java transformation tracker | Manual engineering backlog management tool |
| End-to-end data reconciliation framework | Automated data comparison with source PC execution |

Timeline: 6 weeks build, 10 weeks execute (variable — depends on Java transformation volume)

PART 8: PHASE 1 — STEP-BY-STEP IMPLEMENTATION GUIDE

8.1 Before You Start Any Copilot Session

Create a CONTEXT.md file in the project root. Every new Copilot session should begin with Claude reading this file. Update it after each session.

markdown

Copy

# Migration Factory — Copilot Session Context

## Project Purpose

Building a Migration Factory tool to convert PowerCenter on-premise

workflows to target platform JSON artifacts (datastores, datasets, pipelines).

## What Exists (Do Not Rebuild)

- src/intelligence/mapping_analyzer/ — ETL/ELT classification + complexity scoring

- src/intelligence/wf_parser/ — WF XML export parser + SQLite lineage DB builder

- data/lineage.db — SQLite database with full workflow lineage

- data/mapping_analysis/ — CSV reports with classifications and scores

- data/phase1_candidates/phase1_workflows.csv — Phase 1 migration scope

## What We're Building Now

[Update this line to reflect current session goal]

## Key Design Decisions

- Phase 1 scope: Single mapping, single source, single target, Oracle/Flat File, simple complexity

- ETL/ELT classification drives pipeline template selection (from existing analysis)

- All credentials replaced with secret references, never stored in artifacts

- All artifacts go through 3-layer validation before deployment

- State stored in SQLite (dev) — every object has a migration state

## Target Artifact Types

1. Datastore JSON — connection definitions

2. Dataset JSON — source/target schema + datastore reference

3. Pipeline JSON — workflow → Airflow DAG

## File Structure

[Include the directory tree from Section 3.2]

## Current Session Goal

[State the specific goal for today's session]

8.2 Copilot Agent Mode Session Plan

Session 1: Project Scaffold + SQLite Audit

Context for Claude:

Copy

Read CONTEXT.md. Today's goal:

1. Create the complete project directory structure

2. Run a SQLite schema audit against data/lineage.db

3. Document all tables, views, and their columns

4. Identify which fields needed for Phase1WorkflowRecord ARE and

ARE NOT present

5. Produce a gap analysis report: gaps.md

Outputs:

- Complete directory scaffold with __init__.py files

- reports/sqlite_schema_audit.md — full table/view documentation

- reports/data_gaps.md — which fields need XML gap filling

Validation: Can you query data/lineage.db and get a list of all Phase 1 workflow names? Cross-check against phase1_workflows.csv.

Session 2: Data Contracts + Extraction Layer

Context for Claude:

Copy

Read CONTEXT.md and reports/data_gaps.md.

Today's goal:

1. Define the Phase1WorkflowRecord dataclass in src/extraction/models.py

- All fields needed by generators

- Appropriate Optional[] for fields that may be missing

2. Write src/extraction/phase1_extractor.py

- Queries lineage.db to populate Phase1WorkflowRecord for each Phase 1 WF

- Reads ETL/ELT classification and complexity score from CSV files

- Joins the data correctly

3. Write src/extraction/gap_detector.py

- Checks each record for missing required fields

- Returns list of (workflow_name, missing_field) tuples

4. Run extraction against all Phase 1 candidates

5. Print: how many complete records, how many have gaps, what gaps

Key data contract to establish:

python

Copy

# This is the contract. Claude will implement this.

@dataclass

class ConnectionInfo:

pc_connection_name: str

connection_type: str        # "oracle" | "flat_file" | "sqlserver" etc.

host: Optional[str]

port: Optional[int]

database_or_service: Optional[str]

username: Optional[str]

base_path: Optional[str]    # for flat file connections

file_delimiter: Optional[str]

has_header: Optional[bool]

@dataclass

class ColumnDefinition:

name: str

pc_datatype: str

spark_datatype: str         # translated by type_mapping.yaml

nullable: bool = True

length: Optional[int] = None

precision: Optional[int] = None

scale: Optional[int] = None

@dataclass

class SourceInfo:

connection_name: str

connection_type: str

table_or_file_name: str

sql_override: Optional[str]   # Source qualifier SQL

filter_condition: Optional[str]

columns: List[ColumnDefinition]

@dataclass

class TargetInfo:

connection_name: str

connection_type: str

table_or_file_name: str

write_mode: str             # "insert" | "upsert" | "truncate_insert" | "overwrite"

columns: List[ColumnDefinition]

@dataclass

class TransformationInfo:

type: str                   # "expression" | "filter" | "aggregator" | "sorter"

input_ports: List[str]

output_port_expressions: Dict[str, str]  # port_name -> expression_text

filter_condition: Optional[str] = None

group_by_ports: Optional[List[str]] = None

@dataclass

class Phase1WorkflowRecord:

# Identity

workflow_name: str

session_name: str

mapping_name: str

folder_name: str

repository_name: str

# Classification (from existing analysis)

etl_elt_classification: str     # "ETL" | "ELT"

complexity_score: float

complexity_tier: str            # "SIMPLE" | "MEDIUM" | "COMPLEX"

# Runtime

schedule_cron: Optional[str]    # None if no schedule

# Data flow

source: SourceInfo

target: TargetInfo

transformations: List[TransformationInfo]

# Session properties

pre_session_command: Optional[str]

post_session_command: Optional[str]

session_parameters: Dict[str, str]

# Factory tracking

has_data_gaps: bool = False

gap_fields: List[str] = field(default_factory=list)

Session 3: XML Gap Filler (if needed)

Context for Claude:

Copy

Read CONTEXT.md and reports/data_gaps.md.

Today's goal: Build src/extraction/xml_gap_filler.py

This module accepts:

- A list of workflow names that have gaps

- The specific fields that are missing

- The path to the original XML export files

It should:

1. Parse ONLY the relevant XML sections (not full re-parse)

2. Extract only the missing field values using XPath

3. Return a dict mapping (workflow_name, field_name) -> value

4. Handle XML versions from PC 9.x and 10.x

Fields likely to need XML extraction:

- source.sql_override (SOURCE_QUALIFIER SQL)

- source.columns (with data types)

- target.columns (with data types)

- transformations[].output_port_expressions

- pre_session_command / post_session_command

Skip this session entirely if Session 2 gap analysis shows no significant gaps.

Session 4: Configuration Files + Type Mapping

Context for Claude:

Copy

Read CONTEXT.md. Today's goal:

Build the configuration files that drive generation logic.

1. config/type_mapping.yaml

Map PowerCenter data types to Spark SQL types.

Reference: https://docs.informatica.com/...

PC types to cover: STRING, NSTRING, INTEGER, BIGINT, DECIMAL,

DOUBLE, DATE/TIME, BINARY, TEXT, CLOB, BLOB, BYTEINT, REAL,

SMALLINT, NUMBER(p,s) variants

2. config/connection_type_mapping.yaml

Map PC connection types to target datastore types.

PC types: Oracle, Microsoft SQL Server, Sybase, DB2, MySQL,

PostgreSQL, Flat File, FTP, SFTP, Amazon S3, Teradata

3. config/expression_rules.yaml

Document all deterministic PC→Spark expression function mappings.

4. Write src/generators/expression_rules.py

Load expression_rules.yaml and implement the deterministic

conversion engine as Python functions.

5. Write unit tests for all type mappings (20+ test cases)

and expression rules (30+ test cases).

Key type mappings to implement:

yaml

Copy

# config/type_mapping.yaml (Claude will generate the full version)

pc_to_spark:

STRING: "STRING"

NSTRING: "STRING"

INTEGER: "INT"

BIGINT: "BIGINT"

BYTEINT: "TINYINT"

SMALLINT: "SMALLINT"

REAL: "FLOAT"

DOUBLE: "DOUBLE"

"DECIMAL(p,s)": "DECIMAL(p,s)"   # preserve precision/scale

DATE_TIME: "TIMESTAMP"

DATE: "DATE"

BINARY: "BINARY"

TEXT: "STRING"

CLOB: "STRING"

"NUMBER(p,0)": "BIGINT"           # integer-like numbers

"NUMBER(p,s)": "DECIMAL(p,s)"     # decimal numbers

yaml

Copy

# config/expression_rules.yaml (Claude will generate the full version)

function_mappings:

IIF:

spark_pattern: "CASE WHEN {cond} THEN {true_val} ELSE {false_val} END"

args: [cond, true_val, false_val]

ISNULL:

spark_pattern: "({arg} IS NULL)"

args: [arg]

NVL:

spark_pattern: "COALESCE({arg1}, {arg2})"

args: [arg1, arg2]

DECODE:

spark_pattern: "CASE {val} {whens} ELSE {default} END"

special_handler: "decode_converter"

TO_DATE:

spark_pattern: "to_date({str}, {fmt})"

args: [str, fmt]

format_converter: "pc_to_java_date_format"

ADD_TO_DATE_DD:

spark_pattern: "date_add({date}, {n})"

args: [date, n]

ADD_TO_DATE_MM:

spark_pattern: "add_months({date}, {n})"

args: [date, n]

DATEDIFF:

spark_pattern: "datediff({date2}, {date1})"

args: [unit, date1, date2]

note: "argument order is reversed in Spark"

SUBSTR:

spark_pattern: "substring({str}, {start}, {len})"

args: [str, start, len]

INSTR:

spark_pattern: "locate({sub}, {str})"

args: [str, sub]

note: "argument order is reversed"

LTRIM:

spark_pattern: "ltrim({str})"

args: [str]

RTRIM:

spark_pattern: "rtrim({str})"

args: [str]

UPPER:

spark_pattern: "upper({str})"

args: [str]

LOWER:

spark_pattern: "lower({str})"

args: [str]

CONCAT:

spark_pattern: "concat({arg1}, {arg2})"

args: [arg1, arg2]

LENGTH:

spark_pattern: "length({str})"

args: [str]

ROUND:

spark_pattern: "round({num}, {places})"

args: [num, places]

MOD:

spark_pattern: "({a} % {b})"

args: [a, b]

IN:

spark_pattern: "{val} IN ({list})"

special_handler: "in_converter"

REG_EXTRACT:

spark_pattern: "regexp_extract({str}, {pattern}, {index})"

args: [str, pattern, index]

REG_REPLACE:

spark_pattern: "regexp_replace({str}, {pattern}, {replacement})"

args: [str, pattern, replacement]

LPAD:

spark_pattern: "lpad({str}, {len}, {pad})"

args: [str, len, pad]

RPAD:

spark_pattern: "rpad({str}, {len}, {pad})"

args: [str, len, pad]

TRUNC:

spark_pattern: "truncate({num}, {places})"

args: [num, places]

ABS:

spark_pattern: "abs({num})"

args: [num]

SQRT:

spark_pattern: "sqrt({num})"

args: [num]

SIGN:

spark_pattern: "sign({num})"

args: [num]

SYSDATE:

spark_pattern: "current_timestamp()"

args: []

SYSTIMESTAMP:

spark_pattern: "current_timestamp()"

args: []

IS_DATE:

spark_pattern: "__UDF__is_date({str}, {fmt})"

needs_udf: true

IS_NUMBER:

spark_pattern: "__UDF__is_number({str})"

needs_udf: true

Session 5: Datastore Generator

Context for Claude:

Copy

Read CONTEXT.md.

Today's goal: Build src/generators/datastore_generator.py

This module:

1. Takes a list of unique ConnectionInfo objects (deduped from Phase1WorkflowRecords)

2. Generates a datastore JSON dict for each connection

3. Substitutes all credential values with ${SECRET_CONNNAME_FIELDNAME} references

4. Writes each datastore to artifacts/datastores/{connection_name}.datastore.json

5. Also generates data/credential_manifest.csv documenting all secrets to provision

Connection types to support for Phase 1:

- oracle: host, port, service_name, username, password

- flat_file: base_path, file_format, delimiter, has_header

Key rules:

- Normalize connection names: lowercase, underscores, no special chars

- Deduplication: if two PC connections have same host+port+service+user → same datastore

- Never store actual credential values

- Include a "pc_source_connection_name" metadata field for traceability

Generate 5 test cases covering:

- Oracle connection

- Oracle connection with non-standard port

- Flat file CSV connection

- Flat file pipe-delimited connection

- Duplicate connections (should produce single datastore)

Expected output example:

json

Copy

// artifacts/datastores/oracle_prod_dwh.datastore.json

{

"name": "oracle_prod_dwh",

"type": "oracle",

"config": {

"host": "dwh-prod.company.com",

"port": 1521,

"service_name": "DWPROD",

"username": "etl_svc",

"password": "${SECRET_ORACLE_PROD_DWH_PASSWORD}"

},

"_metadata": {

"pc_source_connection_name": "Oracle_DWH_Prod",

"generated_by": "migration_factory",

"generated_at": "2025-01-15T10:30:00Z",

"phase": "1"

}

}

Session 6: Dataset Generator

Context for Claude:

Copy

Read CONTEXT.md.

Today's goal: Build src/generators/dataset_generator.py

This module generates source and target dataset JSON for each Phase 1 WF.

Two types: JDBC datasets (Oracle) and File datasets (Flat File).

For SOURCE datasets:

- ELT-classified WF with SQL override → use sql_override as "query" field

(the Spark job just reads this SQL via JDBC — no Spark transformation needed)

- ELT-classified WF without SQL override → use table name as "table" field

- ETL-classified WF → always table name (Spark will apply transformations)

- File source → path, format, delimiter, header flag, schema

For TARGET datasets:

- Oracle target → table name, write_mode, schema

- Flat file target → path, format, delimiter, schema

SQL Normalization for ELT sources (call sql_normalizer.py):

Common Oracle→Spark SQL issues to fix:

- ROWNUM → Use subquery with LIMIT or filter post-read

- Oracle outer join syntax (+) → Explicit LEFT/RIGHT JOIN

- Oracle-specific date functions → Spark date functions (using expression_rules)

- NVL() → COALESCE()

- DECODE() → CASE WHEN

- SYSDATE → current_timestamp()

- CONNECT BY LEVEL (sequence generation) → Custom handling

Also build src/generators/sql_normalizer.py for the SQL dialect conversion.

Generate test cases for:

- Oracle source with SQL override (ELT)

- Oracle source without SQL override

- Flat file source (CSV with header)

- Oracle target (truncate-insert)

- Oracle target (append/insert)

- Flat file target (CSV output)

Expected output example:

json

Copy

// artifacts/datasets/wf_customer_load_src.dataset.json

{

"name": "wf_customer_load_src",

"type": "jdbc",

"datastore": "oracle_prod_src",

"config": {

"query": "SELECT CUST_ID, UPPER(CUST_NAME) as CUST_NAME, LOAD_DT FROM STG_CUSTOMERS WHERE STATUS = 'A'",

"fetch_size": 10000

},

"schema": [

{"name": "CUST_ID", "type": "BIGINT", "nullable": false},

{"name": "CUST_NAME", "type": "STRING", "nullable": true},

{"name": "LOAD_DT", "type": "TIMESTAMP", "nullable": true}

],

"_metadata": {

"pc_source_table": "STG_CUSTOMERS",

"etl_elt_classification": "ELT",

"generated_by": "migration_factory"

}

}

Session 7: Pipeline Generator

Context for Claude:

Copy

Read CONTEXT.md.

Today's goal: Build src/generators/pipeline_generator.py

This is the most important generator. It creates the pipeline JSON

that becomes the Airflow DAG.

For Phase 1 (single mapping), there are exactly 3 possible pipeline patterns:

PATTERN A — ELT (no Spark transformation, SQL pushdown):

Used when: etl_elt_classification == "ELT"

The source SQL is in the dataset. The Spark job just reads and writes.

Tasks: [one spark_job task]

PATTERN B — ETL Simple (Spark transforms expressions/filters):

Used when: etl_elt_classification == "ETL"

Source is full table read. Transformations are in the Spark job config.

Tasks: [one spark_job task with transformation_steps]

PATTERN C — With pre/post session commands:

Either Pattern A or B, but with additional command tasks prepended/appended.

Tasks: [optional pre_command, spark_job, optional post_command]

Template selection logic:

1. If pre_session_command → add pre_command task

2. If ELT → Pattern A spark_job task

3. If ETL → Pattern B spark_job task

4. If post_session_command → add post_command task

5. Set depends_on chain: pre_command → spark_job → post_command

For ETL Pattern B, the transformation_steps are generated from

the transformations[] in Phase1WorkflowRecord using the expression_converter.

Also build src/generators/expression_converter.py which:

1. Takes a TransformationInfo object

2. For each output_port_expression, calls expression_rules.py (deterministic)

3. If deterministic conversion fails → flags for Claude via ai/claude_client.py

4. Returns a list of Spark SQL expressions

Schedule conversion:

- PC "Run every day at 2am" → cron "0 2 * * *"

- PC "Run every Monday" → cron "0 0 * * 1"

- No schedule → schedule: null (manual trigger only)

- Build a schedule_converter.py for PC schedule format → cron

Generate complete pipeline JSON for all 3 patterns.

Generate test cases covering all patterns.

Expected output examples:

json

Copy

// Pattern A: ELT — artifacts/pipelines/wf_customer_load.pipeline.json

{

"name": "wf_customer_load",

"schedule": "0 2 * * *",

"parameters": {},

"tasks": [

{

"id": "load_dim_customers",

"type": "spark_job",

"config": {

"source_dataset": "wf_customer_load_src",

"target_dataset": "wf_customer_load_tgt",

"write_mode": "truncate_insert"

},

"depends_on": []

}

],

"_metadata": {

"pc_workflow_name": "WF_CUSTOMER_LOAD",

"pc_session_name": "S_CUSTOMER_LOAD",

"pc_mapping_name": "M_CUSTOMER_LOAD",

"etl_elt_classification": "ELT",

"complexity_tier": "SIMPLE",

"generated_by": "migration_factory"

}

}

json

Copy

// Pattern B: ETL — with expression transformations

{

"name": "wf_sales_transform",

"schedule": "0 4 * * *",

"parameters": {},

"tasks": [

{

"id": "transform_sales",

"type": "spark_job",

"config": {

"source_dataset": "wf_sales_transform_src",

"target_dataset": "wf_sales_transform_tgt",

"write_mode": "insert",

"transformation_steps": [

{

"type": "expression",

"columns": [

{

"name": "FULL_NAME",

"expression": "CASE WHEN FIRST_NAME IS NULL THEN LAST_NAME ELSE concat(FIRST_NAME, ' ', LAST_NAME) END"

},

{

"name": "LOAD_TS",

"expression": "current_timestamp()"

}

]

},

{

"type": "filter",

"condition": "SALES_AMT > 0"

}

]

},

"depends_on": []

}

]

}

json

Copy

// Pattern C: With pre/post commands

{

"name": "wf_daily_extract",

"schedule": "30 1 * * *",

"tasks": [

{

"id": "pre_process",

"type": "command",

"config": {

"command": "/opt/scripts/pre_extract.sh",

"timeout_seconds": 300

},

"depends_on": []

},

{

"id": "extract_data",

"type": "spark_job",

"config": {

"source_dataset": "wf_daily_extract_src",

"target_dataset": "wf_daily_extract_tgt",

"write_mode": "overwrite"

},

"depends_on": ["pre_process"]

},

{

"id": "post_notify",

"type": "command",

"config": {

"command": "/opt/scripts/notify_complete.sh",

"timeout_seconds": 60

},

"depends_on": ["extract_data"]

}

]

}

Session 8: Validation Framework

Context for Claude:

Copy

Read CONTEXT.md.

Today's goal: Build the three-layer validation framework.

PREREQUISITE: JSON schema files must be in schemas/ before this session.

Get these from the Control Plane team.

Layer 1 — Schema Validation (src/validation/schema_validator.py):

- Use jsonschema library

- Validate each artifact against its schema file

- Return structured ValidationResult with:

- passed: bool

- errors: list of (json_path, error_message) tuples

- artifact_type: str

- artifact_name: str

Layer 2 — Referential Integrity (src/validation/referential_validator.py):

- Load all generated datastores, datasets, pipeline artifacts

- For each dataset: confirm its referenced datastore name exists

in the generated datastores set

- For each pipeline task: confirm all source_dataset and target_dataset

references exist in the generated datasets set

- Return list of broken references

Layer 3 — API Dry-Run (src/validation/api_validator.py):

- Submit each artifact to Control Plane API dry-run endpoint

- Handle authentication (API key from config)

- Handle rate limiting (max N requests per second, configurable)

- Return API validation result with any field-level errors

- If no dry-run endpoint exists, implement as pre-prod deployment

with automatic cleanup

Build a validation orchestrator that runs all 3 layers in sequence

and produces a consolidated validation_report.json per artifact.

Also build the State Store (src/state/state_store.py):

- SQLite-based migration state tracking

- Tables: migration_objects (one row per WF with current state)

- States: DISCOVERED, EXTRACTED, CONVERTED, VALIDATED, DEPLOYED,

FAILED, MANUAL_REVIEW, ROLLED_BACK

- Methods: update_state(), get_by_state(), get_failed(), get_summary()

Session 9: Deployment Engine + CLI

Context for Claude:

Copy

Read CONTEXT.md.

Today's goal: Build the deployment engine and CLI.

Deployment Engine (src/deployment/):

api_client.py:

- REST client for Control Plane API

- Methods: create_datastore(), create_dataset(), create_pipeline()

update_*(), delete_*(), get_*()

- Idempotent: check exists before create, use update if changed

- Retry logic: 3 attempts, exponential backoff starting at 2 seconds

- Rate limiting: configurable requests per second

- All responses logged to audit trail

deployer.py:

- Orchestrates wave deployment

- Strict ordering: all datastores first, then all datasets,

then pipelines (in dependency order within each type)

- For each object: validate state is VALIDATED, call API,

update state to DEPLOYED or FAILED

- Generate deployment manifest (list of deployed object IDs for rollback)

- Stop wave if failure rate exceeds 10% (circuit breaker)

rollback_manager.py:

- Read deployment manifest for a wave

- DELETE in reverse order: pipelines first, then datasets, then datastores

- Check for dependents before deleting (don't delete a datastore that has

other deployed datasets still using it)

- Update state to ROLLED_BACK

CLI (cli/commands/):

Build Click-based commands:

migrate generate --wave WAVE_NUM --phase PHASE_NUM

migrate validate --wave WAVE_NUM

migrate deploy --wave WAVE_NUM --env [preprod|prod]

migrate rollback --wave WAVE_NUM

migrate status [--wave WAVE_NUM]

migrate report --wave WAVE_NUM --format [csv|html]

Also build a simple progress display using Rich library showing:

- Total objects by state (table)

- Current wave progress (progress bar)

- Recent errors (last 5)

Session 10: Pilot Execution + Debugging

Context for Claude:

Copy

Read CONTEXT.md.

Today's goal: Execute the full pilot run and fix any issues found.

Pilot object list: [paste 10 WF names from your Phase 1 pilot selection]

Run the complete pipeline for all 10 pilot objects:

1. python -m cli generate --pilot

2. Review generated artifacts in artifacts/

3. python -m cli validate --pilot

4. Review validation_report.json

5. python -m cli deploy --pilot --env preprod

6. Check pre-prod Control Plane: are the pipelines visible?

7. Trigger each pipeline manually in pre-prod

8. Check execution logs: did they complete without errors?

9. Run row count reconciliation queries

For any failures at any step:

- Read the error message carefully

- Trace back to the generator that produced the invalid artifact

- Fix the generator (not just the artifact)

- Re-run from the failing step

Document all issues found and fixes applied in reports/pilot_findings.md

Session 11: Scale to Full Phase 1

Context for Claude:

Copy

Read CONTEXT.md and reports/pilot_findings.md.

Today's goal: Scale the factory to process all Phase 1 candidates.

Steps:

1. Run extraction for ALL Phase 1 candidates

2. Check for data gaps → run XML gap filler for any gaps

3. Run generation for all candidates (parallel processing,

configurable concurrency)

4. Run 3-layer validation for all generated artifacts

5. Report: how many passed all 3 layers? How many failed?

6. For failures: categorize by error type, fix systematic issues in generators

7. Generate wave plan:

- Wave 0: all unique datastores

- Wave 1: all source + target datasets

- Wave 2+: pipelines in batches of 30-50

8. Deploy Wave 0 to production with go/no-go check

9. Deploy Wave 1 to production with go/no-go check

10. Deploy pipeline waves one at a time, reviewing between each

After all waves complete:

11. Generate Phase 1 completion report:

- Total objects migrated

- Success rate by type

- Any remaining failures with resolution plans

- Reconciliation summary

PART 9: TECHNICAL REFERENCE

9.1 Expression Language Conversion — Complete Rules Reference

| PowerCenter Function | Spark SQL Equivalent | Notes |
| --- | --- | --- |
| IIF(c, t, f) | CASE WHEN c THEN t ELSE f END | Nested IIF → nested CASE WHEN |
| DECODE(v, s1,r1,...,d) | CASE v WHEN s1 THEN r1 ... ELSE d END | Special handler needed |
| ISNULL(x) | x IS NULL |  |
| NVL(x, y) | COALESCE(x, y) |  |
| NVL2(x, y, z) | CASE WHEN x IS NOT NULL THEN y ELSE z END |  |
| TO_DATE(s, f) | to_date(s, f) | Format string conversion required |
| TO_CHAR(d, f) | date_format(d, f) | Java date format required |
| TO_CHAR(n, f) | format_number(n, f) | Numeric format |
| TO_INTEGER(s) | CAST(s AS INT) |  |
| TO_DECIMAL(s,p,s) | CAST(s AS DECIMAL(p,s)) |  |
| ADD_TO_DATE(d,'DD',n) | date_add(d, n) |  |
| ADD_TO_DATE(d,'MM',n) | add_months(d, n) |  |
| ADD_TO_DATE(d,'YY',n) | add_months(d, n*12) |  |
| ADD_TO_DATE(d,'HH',n) | d + INTERVAL n HOURS |  |
| DATEDIFF('DD',d1,d2) | datediff(d2, d1) | Argument order reverses |
| LAST_DAY(d) | last_day(d) |  |
| TRUNC(d,'MM') | date_trunc('MONTH', d) | Unit mapping required |
| LTRIM(s) | ltrim(s) |  |
| RTRIM(s) | rtrim(s) |  |
| LTRIM(s, c) | Custom UDF needed | PC allows char-set trimming |
| SUBSTR(s,n,l) | substring(s, n, l) | Both 1-indexed |
| INSTR(s,sub) | locate(sub, s) | Argument order reverses |
| LENGTH(s) | length(s) |  |
| UPPER(s) | upper(s) |  |
| LOWER(s) | lower(s) |  |
| INITCAP(s) | initcap(s) |  |
| CONCAT(a,b) | concat(a, b) |  |
| LPAD(s,l,p) | lpad(s, l, p) |  |
| RPAD(s,l,p) | rpad(s, l, p) |  |
| REPLACECHR(t,s,r) | translate(s, chars, replace) |  |
| REPLACESTR(t,s,sub,r) | regexp_replace(s, sub, r) |  |
| REG_EXTRACT(s,p,n) | regexp_extract(s, p, n) |  |
| REG_REPLACE(s,p,r) | regexp_replace(s, p, r) |  |
| REG_MATCH(s,p) | s RLIKE p |  |
| IN(v, l) | v IN (l) | List conversion needed |
| ROUND(n,p) | round(n, p) |  |
| TRUNC(n,p) | truncate(n, p) |  |
| CEIL(n) | ceil(n) |  |
| FLOOR(n) | floor(n) |  |
| ABS(n) | abs(n) |  |
| MOD(a,b) | a % b |  |
| SQRT(n) | sqrt(n) |  |
| POWER(b,e) | power(b, e) |  |
| LOG(n) | log(n) |  |
| EXP(n) | exp(n) |  |
| SYSDATE | current_timestamp() |  |
| SYSTIMESTAMP | current_timestamp() |  |
| SEQGEN.NEXTVAL | monotonically_increasing_id() | Context-dependent |
| IS_DATE(s,f) | __UDF__is_date(s, f) | UDF required |
| IS_NUMBER(s) | __UDF__is_number(s) | UDF required |
| IS_SPACES(s) | trim(s) = '' |  |
| ERROR(msg) | raise Exception(msg) | Needs custom handler |
| NULL | NULL |  |
| TRUE | true |  |
| FALSE | false |  |

9.2 Data Type Mapping

| PowerCenter Type | Spark Type | Notes |
| --- | --- | --- |
| STRING(n) | STRING | n ignored, Spark STRING is variable |
| NSTRING(n) | STRING | Unicode handled natively |
| CHAR(n) | STRING | Padding behavior not replicated |
| VARCHAR(n) | STRING |  |
| INTEGER | INT |  |
| BIGINT | BIGINT |  |
| BYTEINT | TINYINT |  |
| SMALLINT | SMALLINT |  |
| REAL | FLOAT |  |
| DOUBLE | DOUBLE |  |
| DECIMAL(p,s) | DECIMAL(p,s) | Preserve p and s exactly |
| NUMBER(p,0) | BIGINT | Integer-like numeric |
| NUMBER(p,s) | DECIMAL(p,s) |  |
| DATE/TIME | TIMESTAMP | PC DATE includes time |
| DATE (date only) | DATE |  |
| TIME | STRING | No Spark TIME type |
| BINARY | BINARY |  |
| TEXT | STRING |  |
| CLOB | STRING |  |
| BLOB | BINARY |  |

9.3 Write Mode Determination Rules

Determining the correct write mode for target datasets is a critical judgment call. Use this decision tree:

Copy

Does the mapping contain an Update Strategy transformation?

├── YES → Check DD flags in Update Strategy:

│   ├── Only DD_INSERT → write_mode: "insert"

│   ├── Only DD_INSERT + truncate pre-session → write_mode: "truncate_insert"

│   ├── DD_INSERT + DD_UPDATE → write_mode: "upsert" (needs key columns)

│   └── DD_DELETE present → write_mode: "merge" (complex — Phase 2+)

│

└── NO → Check session properties:

├── "Truncate target table" = YES → write_mode: "truncate_insert"

├── "Treat source rows as: Insert" → write_mode: "insert"

├── "Treat source rows as: Update" → write_mode: "upsert"

└── Default → write_mode: "insert"

9.4 Quality Gates Summary

| Gate | Trigger | Threshold | Action if Fails |
| --- | --- | --- | --- |
| Data completeness | Post-extraction | 100% required fields populated | XML gap fill → retry |
| Schema validation | Post-generation | 100% pass required | Fix generator → regenerate |
| Referential integrity | Post-generation | 100% references resolve | Fix naming → regenerate |
| API dry-run | Pre-deployment | 95% pass required | Fix artifact → retry |
| Wave go/no-go | Pre-deployment | 95% validated | Review failures → decide |
| Smoke test | Post-deployment | 90% pass | Investigate → fix or rollback |
| Row count reconciliation | Post-deployment | 100% match | Investigate → fix or rollback |
| Phase go/no-go | End of phase | 95% DEPLOYED status | Review → plan Phase 2 |

PART 10: PROJECT GOVERNANCE & TRACKING

10.1 Team Structure

| Role | Responsibility | Count |
| --- | --- | --- |
| Migration Architect | Design decisions, escalation, go/no-go authority | 1 |
| Senior Migration Engineer | Factory build, complex object engineering | 1–2 |
| Migration Engineer | Factory operation, human review queue, wave execution | 2–4 |
| QA / Reconciliation Engineer | Validation framework, reconciliation testing | 1–2 |
| Platform Engineer | Control Plane API, pre-prod environment, Kubernetes | 1 |

10.2 Weekly Tracking Metrics

Report these metrics weekly to management:

Copy

MIGRATION FACTORY — WEEKLY STATUS REPORT

Week of: [date]

Phase: [current phase]

Current Wave: [wave number]

CUMULATIVE PROGRESS

───────────────────────────────────────────────────

Total objects in scope:           [count]

Objects DISCOVERED:               [count] ([%])

Objects CONVERTED:                [count] ([%])

Objects VALIDATED:                [count] ([%])

Objects DEPLOYED:                 [count] ([%])

Objects FAILED (pending fix):     [count] ([%])

Objects in MANUAL track:          [count] ([%])

THIS WEEK

───────────────────────────────────────────────────

New objects converted:            [count]

New objects deployed:             [count]

Validation pass rate this week:   [%]

Reconciliation pass rate:         [%]

Rollbacks executed:               [count]

QUALITY INDICATORS

───────────────────────────────────────────────────

Schema validation pass rate:      [%]

API dry-run pass rate:            [%]

Smoke test pass rate:             [%]

Row count reconciliation rate:    [%]

NEXT WEEK PLAN

───────────────────────────────────────────────────

Wave [N] deployment: [date]

Estimated objects to deploy: [count]

Go/No-Go decision date: [date]

10.3 Risk Register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| SQLite lineage gaps for expression text | Medium | High | XML gap filler in Session 3 | Eng Lead |
| Oracle SQL dialect incompatibility | High | Medium | SQL normalizer + test each SQ override | QA Eng |
| Control Plane JSON schema not yet available | Medium | High | Get schemas before Session 8 | Arch |
| Write mode misclassification (insert vs upsert) | Medium | High | Decision tree rules + SME review | QA Eng |
| Flat file path mapping to target | High | Medium | path_remapping.yaml populated by SME | Arch |
| Phase 1 has more ELT complexity than assessed | Low | Medium | Pilot exposes this in Week 7 | QA Eng |
| API rate limiting during scale deployment | Medium | Low | Throttling in API client | Eng Lead |
| Secret/credential provisioning delays | High | High | Credential manifest generated in Week 2 — start immediately | Arch |

10.4 Decision Log

Maintain a DECISIONS.md file in the project root tracking every significant design decision:

markdown

Copy

# Decision Log

## DEC-001: ETL/ELT template selection

Date: [date]

Decision: ETL/ELT classification from existing mapping analysis

drives pipeline template selection (not re-evaluated in factory)

Rationale: Avoids re-implementing classification logic; existing analysis

already validated by team

Impact: Pipeline generator must read classification from CSV, not re-derive it

## DEC-002: Credential handling

Date: [date]

Decision: Credentials are NEVER read, stored, or processed by the factory.

All credential fields replaced with ${SECRET_name} references.

A separate credentials_manifest.csv is the handoff artifact.

Rationale: Security policy; secrets managed by platform/infra team separately

## DEC-003: Write mode determination

Date: [date]

Decision: Write mode derived from Update Strategy transformation presence

and session properties using the decision tree in Section 9.3.

Ambiguous cases default to "insert" with a WARNING flag.

Rationale: Conservative default prevents unintended data mutations

[Add decisions as they arise during build]

10.5 The CONTEXT.md File — Keeping Copilot Sessions Aligned

This is the most operationally important practice for multi-session Copilot work. After every session, update CONTEXT.md:

markdown

Copy

# Migration Factory — Copilot Session Context

Last updated: [date after each session]

## What Has Been Built (Complete)

- [x] Session 1: Project scaffold, SQLite audit → reports/sqlite_schema_audit.md

- [x] Session 2: Data contracts, extraction layer → src/extraction/

- [x] Session 3: XML gap filler → src/extraction/xml_gap_filler.py

- [x] Session 4: Config files, type mapping, expression rules

- [ ] Session 5: Datastore generator (IN PROGRESS / NOT STARTED)

...

## Key Findings from SQLite Audit

- [Paste the key findings from reports/sqlite_schema_audit.md]

- Confirmed: expression text IS / IS NOT present in SQLite

- Confirmed: column schemas ARE / ARE NOT in SQLite

## Architecture Decisions Made

- [Reference DECISIONS.md entries]

## Current Session Goal

[State today's specific goal before starting]

## File Structure

[Current state of directory tree — update when new files added]

## Known Issues / Technical Debt

[List any workarounds or issues discovered during build]

Start every new Copilot session with:

Copy

Read CONTEXT.md first, then read the specific source files relevant

to today's goal before writing any new code.

This ensures Claude has full context of what exists, what decisions were made, and what the target is for each session — preventing it from redesigning what's already built.

PART 11: SUMMARY — THE PATH FORWARD

What you have right now is extremely valuable

The SQLite lineage database and the mapping analysis reports represent the most analytically difficult part of the migration factory. The intelligence is captured. What remains is mechanical engineering — building generators, validators, and a deployment pipeline on top of that intelligence.

The single most important thing to do this week

Get the target JSON schemas from the Control Plane team. Everything else — generators, validators, templates — depends on knowing exactly what the output format must be. Without the schemas, you're generating to a spec that may not match reality. This is your highest-priority pre-work item.

The path from today to first production deployment

Copy

Week 1:  SQLite audit + data contracts + extraction layer

Week 2:  Config files + type mapping + datastore + dataset generators

Week 3:  Expression converter + pipeline generator

Week 4:  Generator refinement + unit tests

Week 5:  Validation framework + state store

Week 6:  Deployment engine + CLI

Week 7:  Pilot — 10 objects end-to-end → fix issues

Week 8:  Wave 0 + Wave 1 (datastores + datasets) to production

Week 9-10: Pipeline waves to production

────────────────────────────────────────────────────────

~10 weeks from today to full Phase 1 production deployment

The right mindset for each Copilot session

Each session has one specific, testable goal. Start by reading CONTEXT.md. End by updating CONTEXT.md. Run the tests after each session. Don't move to the next session until the current session's success criteria are met. The factory builds in layers — a broken layer 2 produces garbage in layer 3 no matter how good layer 3 is.